Notes

Monday

ILG:

Review of model submission. Some bugs.

Test designs not complete.

I NEED TO SEND OUT MATRIX OF FEES.

Subject of overloaded ILG raised.

RRNR:

Model submission Nov. 2007

Subjective test Dec. 2007

Data analysis Feb. 2008

Report April, 2008

Combine RRNR & Hybrid?

Counting proponents for RRNR = 4-5. Should proponents go it alone?

MM:

See ILG notes.

HD:

Margaret is co-chair. Vittorio is also co-chair, but he’s been busy with MM. Vivaik of Intel has been inactive.  No progress since last meeting. Replace Vittorio and Vivaik? Could HD be merged with some other test?  Would require using the same methodology – probably NOT continuous response.

Subjective labs:

Issue of PVS details, e.g., registration, exact length.  Filippo says registration should not be left to ILG.

Regarding transmission errors – affects which test plans could be merged.

Maybe ACR is only way to do all subjective tests.

What is status of free tools for various needed items such as registration?  Not much.

Status of SRC and HRCs.  Licenses expire in 18 months.

Hybrid – Perceptual/Bitstream:

3 types of hybrid models. All require open-source codecs and possibly open-source packetizers.

Time is big issue.

Fast-moving area of work.

Pero says hybrid should be at least as good as best FR model??

Christian: Is there a market for hybrid that is FR?

Calibration/verification metrics:

Require standardized methods for registration calibration. Hope to get ad hoc group of Yonsei, NTIA, Psytechnics to make recommendations to ITU SG9 and WG6Q.  NTIA is offering theirs for MM.

*************************************************************

MM Ad Hoc Group

Regarding the scenes chosen.

Psytechnics and separately Opticom have identified original SRCs that seem to be of low quality, often due to deinterlacing, some due to going from 30 to 25 fps.

Separate issue: Should an SRC be used in both the common set and the general pool.  Not specified in Test Plan.  Currently there are 5 SRCs used in Common and Non-common set. Filippo suggests just re-naming these as necessary.  Vote: OK to use same SRC more than once if necessary. However, two versions will have unique identifier names.

Examining individual videos for anchors in the Common Set. Question is whether the Common Set should be a full matrix of bit rate by transmission errors.  Answer: ILG can choose any combination of defects to achieve the required range of quality.  Group would like to see more combinations of the main error types, as opposed to single-variable defects.

Question about 25 fps originals being too few.  No big objection because of practical limitations.  Only five of the six possible scene-type categories are represented; ok.

De-interlacing.  Looking for volunteers to help fix de-int problems.  Marcus, Quan, Patrick, Alex, Chulhee, John Bottoms volunteer.

Problematic sources, other than di-int, mainly noisy scenes.  Noise is considered typical of home video.  Most of the artifacts I can’t see – a lot of single-frame artifacts.

TUESDAY

Review of yesterday’s notes.

MP regarding test scenes discussed/replaced yesterday.  proposing 4 new scenes as replacements for those rejected yesterday.

KBS_SRC_mudbank_vga to be sent to committee for review.

SVT_SRC_closeuplegs2_vga

SVT_SRC_FirstGirls2_vga

SVT_SRC_OldTownCrossPP_vga

Some discussion by Marcus and Quan about details of obtaining and fixing the scenes to be reprocessed by the de-interlacing/reprocessing committee.    DECISION:  Marcus will try to get the new source content by week of May 21 (most content is already on hand). Then one week for reprocessing (June 2), one week for internal committee review (June 9), one week for VQEG review (June 16).  New content will be on FTP site under a folder called “Reprocessing.”

Presentation by Leigh Thorpe of Norte regarding video sample production (written by Tim Rahrer):

Not even going to try to describe the detail of the lab setup.  Setup is for inserting packet loss using empirical packet loss burst distributions.  CIF and QCIF content used to represent current mobile video operating conditions.  Outcome depends a lot on the particular player, e.g., loss concealment mechanisms, stability in the face of packet loss.  Some packet loss results only in frame loss. Questions raised about the SQQTClient Capture Tool (from SwissQual).  Displays the QCIF production matrix of parameter settings to produce 136 sequences plus 16 further sequences.  There was a similar CIF production matrix not displayed.  In questions from audience:  How much diversity in frame rate does a model have to cope with?  Answer seems to be that a model should be able to handle a ‘reasonable” amount of frame rate diversity.  Marcus:  Proponents need to supply very much information about HRCs, especially about error-handling.  This presentation is available on FTP site.

Later:  Quan and Margaret show examples of the Nortel PVSs.  The bursty 1% packet loss showed up mainly as occasional distorted blocks.

Test Design:

Psytechnics (Quan).  Currently we have 8 SRCs X 17 HRCs + 24 common PVSs.  Notes that 24 PVSs are created from 6 common SRCs by 4 HRCs. Including the hidden reference as a 5th HRC would give a total of 166 PVSs (136 + 24 + 6).  Proposes that this be made explicit in the Test Plan.  Filippo says the hidden reference is implicit in the Test Plan (by having 3 HRCs); Quan’s proposal means adding an extra common set HRC.  The new proposal is to have 6 SRCs and 5 HRCs as the common set, one of which is the hidden reference.  New common set would be 30 PVSs in common set. Voted (by over 2/3 majority) to amend the MM Test Plan.

Nortel-CRC test plan (Filippo).  Only Nortel-CRC and Psytechnics have their designs in; all others are late.  Filippo strongly encourages all others to submit their test designs.  Also, we would like to avoid duplication in designs.  Displays the design matrix.  Shows several levels of quality as well as quality levels that are of intrinsic interest to their industry.  DH encourages all organizations to supply test designs.  Opticom has their test design.  DH suggests a target date of May 18 for getting test designs in to Arthur, Margaret and Filippo:  Spirent, KDDI, NTT, Yonsei, Genista.  Nantes and NTIA/Verizon will produced their designs after the proponent designs are in.  Opticom suggests that design-makers include an eyeball-estimate of MOS for the various PVSs.

Software for running tests:

Psytechnics.  Regarding Acreo software.  Worked on CIF and QCIF, but problems with VGA.  (1) Software crashed during VGA. (2) Some distortions were introduced. Supposedly 256 meg on the video card (?) are required.  Also, suggests that next PVS be presented once a vote is entered, rather than requiring a click to start the next trial.  Suggests that controlled randomization be added to software.  Also suggests having black borders around video to be added to software.

Kjell notes that current version doesn’t check file names; that VGA does require 256 meg on video card; the extra click; the border; all these are to be corrected.  Filippo recommends external randomization software rather than randomization within the Acreo software.  DH suggests presenting the randomized common set AS A BLOCK after the practice trials but before the non-common source. LT (Nortel) suggests randomizing across the whole set of common + non-common sets.  Suggests externally-produced randomization.  DECISION:  The group opinion is that there should be a full randomization across both common and noncommon sets of PVSs.

Kjell says he will add a parameter to disable randomization if the user wants, and users can supply external randomization.  Margaret says the current player does not handle both 25 and 30 fps; Kjell says it does handle both frame rates.  Kjell will mail around the name/location of that player.  Having a reasonable file-naming convention should disambiguate common-set and noncommon-set sequences.

Composition of MM Reflector:

Are we happy with the MM Proponent Reflector list?  Christian goes through Proponent list.  Toyama is a potential MM Proponent, but is not currently a proponent.  There also is an MM Test Reflector which is more general.  An issue is that general issues are getting onto MMProp, so the distinction between MMProp and MMTest is becoming blurred.  So, do we need MMProp?  Proposal:  Keep parties on MMProp who have signed the confidentiality agreement or who are in the process of signing.  Group seems to agree, although there has been no vote.  TDF deleted.  Toyama deleted.  Lucent deleted.  Intel retained (Phil).  Nortel retained (Leigh added).  Genista list adjusted.  BT deleted.  Ericsson retained.  Other not named were retained if they were on the list.

MM Test Plan & Schedule Version 1.16:

Target date for test designs due now is May 18.  Target date for review of Test Plan to be completed is proposed to be June 16, the same day the final source sequences are due.  What to do about groups that miss the due date for the test design?  Proposal:  Those proponents who do not meet the June 1 due date for test design will not be allowed to do the MM subjective test.  Margaret notes that the defaulters may still get to see their model validated, but will not get to see any subjective data, nor will they have access to the source material or to the processed sequences.  So voted 12-1.  Addendum:  Also noted that if they want their model validated they will have to pay an ILG lab to design and run a subjective test; this will also allow them access to the processed sequences and the subjective data for the MM test.  Arthur is word-smithing this statement for posting to all the VQEG reflectors.

Date for sending out fee payment matrix is May 11. Filippo and Greg conferred on payment matrix; Filippo will send it out.

Date for ILG sending invoices to proponents is 1 July.

Other points reviewed but not changed.

Date for signing NDAs reviewed, left as-is.

Point 22.  See notes above.

Point 23.  Filippo says ILG will not take responsibility for calibration of PVSs; the proponents are responsible for PVS calibration to Test Plan specs.  Does someone have calibration software to share?  NTIA offers to provide registration software.  Discussion about properties of this software.  It provides an overall pass-fail result, but is not infallible.  Opticom and Yonsei will also make their software available to the ILG.  Logistics of shipping all PVSs around discussed.  Proposed date for generating PVSs is 1 Sept. 2007.

Point 24.  Method of exchanging video data:  Filippo notes that since each proponent needs 50% of content from elsewhere, proponents are essentially paired.  These pairs of proponents would then be checking each sequence twice (once each) so that the checking process might be handled without video data having to be distributed out to everyone.  Therefore, the date for generating PVSs is Sept. 1 and the calibration checks will be done by the time of the next VQEG meeting in Sept.  It is noted that organizations generating HRCs should generate a few backup HRCs since some PVSs may fail the calibration check.

Point 25.  Date for contacting ILG about problem experiments will be the time of the next VQEG meeting in Sept.

Point. 26.  Date also is time of VQEG Sept. meeting.

Point 27.  ILG performs validity checks of models. Point 27 deleted because it’s redundant with point 29. Points now renumbered.

New Point 27.  Proponents run their models and submit their objective data to ILG by Oct. 15.

New Point 28. Results of tests submitted to ILG. Subjective tests finished by 30 Nov.

Point 29.  Verification of submitted models by ILG by 1 Nov.

Point 30.  ILG distributes subjective and objective data to proponents by 15 Dec.

Point 31.  Optional mapping coefficients by proponents submitted to ILG by 15 Jan. 2008.

Point 32.  Statistical analysis by 31 Jan. 2008.

Point 33. Draft final report 28 Feb. 2008.

Point 34.  Approval of final report 31 March 2008.

WEDNESDAY

Margaret reviews choices of labs for tests – VGA, CIF, QCIF.  In VGA, lots of mixtures of coding and transmission errors planned, as opposed to single-variable errors.  In CIF, similar story.  For QCIF, also mixtures of errors.  Making some adjustments of the test matrix on the fly to get more coverage of 25 fps.  Psytechnics will create some 25 fps PVSs for Yonsei.  Quan proposes an audio call to fine-tune the test designs and pair up proponents as necessary to share HRC-making capabilities.

Kjell displays the fee matrix. I’LL NEED TO START INVOICE PROCESS.

Discussion of SG12:  Christian says they are using speech in multimedia.  ITU-R has a general audio model.  David Hands requests that ITU-R participants provide update contributions to VQEG.

France Telecom would like to do a parallel test using VQEG video sequences comparing ACR and the FT subjective test method (which has been standardized).  SAMVIQ is the name of  the method. Also in VPQM 2007 proceedings.

******************* End of MM Section of Meeting  *******************

Phil Corriveau will take Vivaik’s place as co-chair of HD (along with Margaret and Vittorio).  Pero and Chulhee are co-chairs of Hybrid-Bitstream.  Tools & Subjective Labs group has one co-chair, Patrick LeCallet.  Ricardo (FT) and John Bottoms volunteered to also serve as co-chairs.  This group’s mission is to seek out tools for doing various things, especially open-source.

Proposal by Filippo:  Combine efforts/materials among tests such as Hybrid & RRNR.  Margaret notes that it will be hard to combine HD with anything because of the resolution.  Mandate is for chairs of different groups to try to look for efficiencies by re-using materials and data across projects.  Chulhee notes that we have a lot of content available for SD and below: VGA, CIF, QCIF.  We do have some HD content from Acreo, and Yonsei notes that we can probably buy HD content for $500.

Polling VQEG for interest in RRNR, HD, Hybrid-Bitstream.  Minutes have detailed list of parties who might participate.

************* Begin Hybrid-Bitstream Working Group  **********************

Co-chairs Chulhee Lee (Yonsei) and Pero Juric (SwissQual/Spirent).  Meant to improve or displace NR methods.  Lee talk:  See written contribution; regarding Hybrid models in general.  Stresses this type of method relies on open-source codecs and depacketizers.  Trying to get a lot of decisions done very quickly.  Want a test plan approved by next VQEG meeting; submission of models 6 months later; use as much data & material from MM as possible.

NTT preso:  ITU IPTV Study Group is involved (P.564) in motivating hybrid-bitstream video quality models.  Some names & acronyms: SG12 P.NAMS.  “Propose to develop a non-intrusive model that utilizes payload information without access to certain coded information (inaccurate quote).”  Question: Is there an implementation of P.NAMS?  No.  It’s a topic, not a project, much less an implementation. We’re having some serious language difficulties in explaining ideas about this approach.  HB models should have access to full decoded video sequence information.  Others say decoded video data as input to model is unrealistic.  So, what is the input to the model?  Matter of dispute.

David Hands proposes that the HB project VALIDATE HB models that are already on the market, but which are not currently validated.

Pero: Is the scope of the project limited to IP, or does it also apply to mobile models and situations?

Liaison from ATIS IIF regarding their Estimated PSNR method.  They’d like VQEG to be a testing lab for them.  Suggested to Arthur to tell them how to be a proponent, and to inform them of applicable plans, viz. RRNR, Hybrid.

Decisions to be made:

What is hybrid model supposed to predict?  Answer:  Subjective scores of evaluators.

What signal does model receive as input?  No answer. Or answer is “anything.”  Later:  PVS plus some other parameters describing the IP stream & bitstream plus some decoder parameters.

Video formats:  (CIF & VGA), (SD & HD).

Model types:  ???

Bitstream data to be used:  One argument (Chulhee) is that the kind of data should be open-source. Reason: So that one proponent won’t be disadvantaged in the test. From other speakers:  Possibilities are MPEG-2-TS,  H.264-RTP, VC1-RTP.  Some say that all you need to know is the standardization under which the bitstream is constructed.

Subjective testing:  ILG does as little as possible.

Volunteer to be editor of the Hybrid Testplan:  David Hands, Nicolas Staelens (Ghent).

Subjective testing method:  Discussed, but no decision.  One problem is that the hybrid could include both FR and NR parts, and some subjective testing methods are (supposedly) more compatible with one kind of model, some with other kinds of model.

Test conditions:  Use MM methods and materials?  Yes.  (Note that some of the materials, such as video content, have license expiration dates).

Capturing bitstream data:  Software tools are needed.

Proponents: BT, KDDI, NEC, NTIA, NTT, Opticom, Psytechnics, Yonsei, Genista, Qualideo, Ghent.

THURSDAY

Review of yesterday’s notes – the decisions:

Some tentative agreements, but no decisions.  Note that in the discussions of the Hybrid project yesterday, a Bitstream Analyzer was assumed, but a real, standardized, consensus tool does not exist.

Vincent Barriac (FT) and Akira Takahashi (NTT) liaison from ITU SG12 re Q14 and Q13:  Q14 is doing PNAMS which is quality models for multimedia including VoIP that do not use the actual signal stream, but rather parameters derived from the signal stream (e.g., coding type, bit rate, packet loss).  NOTE: I SHOULD SEND THEM MY VOIP AND VIDEOCONFERENCING STUFF.  Q13 is a network planning model using similar parameters.

Are there points of overlap, mutual interest between SG12 and VQEG?  DH:  P.564 work may be of use to VQEG in hybrid work.  DH and AW are inviting SG12 help in the hybrid project.  Apparently SG12 has more expertise in the objective parameters of a media stream and VQEG has more expertise in subjective testing.  The SG12 model does not include payload information, only bitstream information. It may be that the future Hybrid Model might look like PNAMS plus information from the content payload (“perceptual information” or PVS).

Another liaison from SG12 announcing that G.1070 (G.OMV) has been approved.  It’s on the VQEG ftp site.

Looking for tools for dealing with transport streams or tools for extracting parameters from transport streams.  DOES VERIZON HAVE EXAMPLES OF MPEG 2 TRANSPORT STREAMS FOR VQEG USE?

What are the next steps for the hybrid project?  Nicolas and David need to start a Test Plan.  Arthur will set up a Reflector for the Hybrid group; everyone present wants to be on the reflector.

Agreements/Decisions regarding the Hybrid Test:

* Video formats already agreed:  (CIF, VGA), (SD, HD)

* Codecs, etc. provisionally agreed: MPEG2 TS, H.264 RTP, VC1 RTP, MP4 multiplexing; details to be added.

* Model types agreed:  NR, RR, parametric bitstream (w/out PVS)

* Subjective testing provisional agreement:  ACR-HRR for CIF and VGA; ACR-HRR for SD and HD.

* Test condition and source pool.  Agreed that test conditions of MM etc... (missed the rest)

Can’t keep up with this – see updated slides on ftp site.

**********************************************************************

RR/NR

Margaret Pinson & Alex Bourret presenting slides of Chulhee.  New proposed schedule to take account of ILG load.  Scene and HRC selection by ILG by Nov. 30, 2007; also model submission Nov. 30.  Creation of PVSs by Dec. 31 (done by proponents under supervision of ILG).  Subjective testing by ILGs Jan. 31, 2008; 525 – ILG or NTIA/Yonsei; 625 – T&W.  Data analysis Feb. 15. Report Feb. 29, 2008.  DH does not want to see subjective tests run only by proponents.  NOTE: VERIZON MAY NEED TO RUN A SUBJECTIVE TEST WITH THE SLIDER SYSTEM.  ALSO NOTE THAT THE STATISTICAL ANALYSIS OF MM DATA IS SCHEDULED FOR THIS TIME.

Frequent scene cuts must be allowed in SRCs.  At least 1/3 of viewers must be run by ILG.  Agreed

Proponents must donate new SRC video by July 31.  Also, provide details of HRC systems they can produce. Also sign all NDAs.  If no new material can be found and must be purchased, ILG will find and purchase video source material if it’s not expensive; ILG would then own the source material and would distribute to proponents if feasible.  Agreed

ILG have limited duties.  Agreed

Models submitted by Nov. 30, 2007.  Preparation of test tapes, instructions, other test materials within 2-3 months after models submitted.  Agreed

Each test (525, 625) to be run by multiple labs for cross-lab verification (i.e., ILG runs at least 1/3 of subjects for each test).  The preference is for ILG labs to run the subjective tests, but if that isn’t possible, then up to 2/3 of the subjects in each test can be run by proponent labs, the rest by ILG.  Agreed

Tighten calibration limits (more details).  Margaret would like to specify that delay could be more than +/- 2 frames in the case of transmission errors only.  Tighten up luminance gain to +/- 3% and offset to 10 .  All PVSs will be run through calibration software such as that which is being considered for ITU standardization as J.cal TD421 from Oct. 2006 SG9 meeting. Calibration results from 2 or more algorithms will be combined (averaged).  All models will accept calibration corrections as optional input parameters as needed.  Agreed

Change (increase) RR bit rates:  New bit rates are 15 kbits, 80 kbits, 256 kbits.  Agreed

Subjective test method:  Get  rid of SSCQE.  Agreed

Subjective test method:  ACR with hidden reference removal.  Agreed.

Scene length (new):  8 seconds.  Transmission errors that impact delay cannot occur in last 1-sec or first 1-sec of test scene.  SRC used for PVS creation will have extra 2-sec at beginning and end for editing purposes. Agreed.

One 525-line and one 625-line experiment will be conducted, each containing 160 video sequences.  These will be ILG tests.  Agreed.

Percent of HRCs that are based on transmission errors remains the same as previous version of test plan (25%), but the absolute number may be different.  Provisionally agreed.

Numbers of SRCs and HRCs may be changed to account for change from SSCQE to ACR-HRR.  8-12 SRCs and a number of HRCs to be determined by the test design. No restrictions on test design matrix.  Agreed.

Data analysis from MM Test Plan will be used.  Agreed.

RRNR proponents were polled about proposed changes above.  Proponent TDF is not present.

RRNR editorial committee will finish editing the RRNR Test Plan by May 25 and distribute it.  VQEG will have 2 weeks to review edits and propose corrections.  If needed, an audio call will take place soon after to finalize the revised RRNR Test Plan.

*******************************************************************

HDTV SESSION

HDTV Test Plan:  Margaret proposes simplifying the test plan to be similar to MM and (now) RRNR in order to speed up the project.  Specific proposals:

1. Limit HDTV to coding impairments (no transmission error), limited to what is on hand for now.

Discussion:  Market wants tools for transmission errors, not coding errors.  Others say that HD coding is indeed a big issue among current manufacturers.  Patrick points out that if the HD test plan includes many conditions, then we will have to transport those many uncompressed PVSs around.

Organizations that could create transmission errors for HDTV = Opticom, NTT, Nortel.  Frame rate resolution psossible: NTT = 1080i, 30 fps; Opticom = Any, any; Nortel = have to check.  Comfortable with proponents creating all transmission errors = 5; not comfortable = 2. Who demands transmission errors in first HD test? 3 organizations.  Who would be ok with HD that only has compression errors – as a first step?  7 organizations.

Vote: One-phase HD test covering compression + transmission errors : Acreo, Opticom, NTT.  Two-phase with coding errors in the first phase: NTIA, BT, Qalidio, Intel, Nantes, FT, Nortel, NEC, KDDI.

One or two test plans?  Phase 1 Test Plan will be done first. Agreed.

2.  Use 720p and 1080i for source that can be acquired quickly.  What about 1080p?  Opinion vote re interest:  720p = 8; 1080i = 11; 1080p = 6.  In favor of using only 1 or 2 resolutions in Phase 1 = KDDI, NTT, NEC, FT, Acreo, Nantes, Intel, Qualidio, BT, Ghent, NTIA.  In favor of not restricting resolution = Opticom.

Who can create coding impairments for 720p? = 6;  1080i? = 8; 1080p? = 1-3.

Which pair of resolutions?  Vote: Drop 1080p? = KDDI, NTT, NEC, Acreo, Nante, Qualidio, BT, NTIA.  Opposed to drop 1080p? Intel.

Who can provide source at these resolutions?  NTIA.  For 25 and 50 fps source?  FT.  Acceptable to purchase source if it were not trop cher:  KDDI, NTT, Opticom, Nortel, NTIA.  Not acceptable:  None.

3. Adopt data analysis section from MM Test Plan.  Provisionally agreed.

4. DSCQS or ACR-HRR?   D  SAMVIQ being recommended & discussed.  No decision.

5. Proponents agree to majority of work, as in RRNR Test Plan?  Any support? KDDI, NTT, Opticom, Nantes, NTIA, Qualidio.  Not able to help?  None.

Editor for HD Test Plan:  Leigh Thorpe volunteers.

NOTE:  IF VERIZON IS GOING TO DO HD TESTING, WE WILL NEED A PLAYBACK DEVICE FOR UNCOMPRESSED HD SOURCE.